MOM'S VILLAGE

Full-Project Punch List

Compiled 2026-09-19 — everything still open across the whole project, in priority order

# 1. This session's items — confirmed done

- [done] Rediscover — schema live in Supabase, web + native code pushed via GitHub Desktop, spec doc updated to match every final decision.

- [done] Reset (migration_59/60) — you checked — reset_activities returns 30 rows. Confirmed live, not just assumed.

- [done] All code — you confirmed nothing is sitting uncommitted — everything built so far has been pushed.

# 2. Monday — native sync + real click-through

Your own words: native always gets stuck on compatibility. When you run npx expo start / reload in Expo Go, click through every feature that's only ever been verified by static code review, never seen live on a device:

- [ ] Care for Yourself — each day of the week shows a real note (not a placeholder), and the disclaimer caption renders under the card.

- [ ] Rediscover — all four doors (Explore, Showcase, Find, Collaborate), the Explore doorway, real in-app messaging between two accounts, and the disclaimer flow.

- [ ] Community (native) — built 2026-08-02, never confirmed live on your phone since — post a thread, reply, like, bookmark, report, block.

- [ ] Reset + Reset Gallery (native) — the Reset-of-the-day card, the share composer's video/audio 60-second cap, and the Gallery's "Show more" pagination.

- [ ] Nourish weekly meal card (native) — confirm a real day's meal chart renders inside Care, not just the web version.

Everything in this section already passed tsc/eslint — this is purely "does it actually look and work right on a real phone," which no sandbox session can verify for you.

# 3. Payment gateway — the real gap

- [ ] One real transaction — live Razorpay keys, the live webhook, and a production redeploy are all already done (2026-07-31) — what's never been confirmed is one actual ₹49 budget-map purchase end to end, from an account with no existing subscription, checked all the way through: checkout completes → webhook fires → Supabase access flips on.

- [ ] Self-serve cancellation — not built at all yet — right now every cancellation is handled manually by you. Fine for a small early cohort, a real gap once you're advertising and don't want to personally process every cancel request.

This is the one item that's genuinely "configured but unverified" rather than "not started" — worth doing this first, since a broken webhook means silently taking someone's money without granting access.

# 4. Small technical loose ends

- [ ] migration_49_api_rate_limits.sql — added 2026-07-30 to cap daily use of the three AI-calling routes (vaccination card reading, voice transcription, memory recall) so no account can run up your Anthropic/OpenAI bill. I can't find a later confirmation this was ever run in Supabase — worth a quick check (select * from user_api_usage limit 1; should return a real table, not an error).

- [ ] Production support email — src/app/contact/page.tsx still shows a "being set up" placeholder. Needs a real inbox on your own domain (Zoho Mail's free plan was the option discussed — one domain, up to 5 mailboxes, a couple of DNS records at GoDaddy) — once you have the address, it's a one-line change.

- [ ] Homepage "who built this" line — the credibility block near pricing still has a generic placeholder bio ("built by Roop, an Indian mother who built the resource she couldn't find herself") — replace with your own words whenever you're ready; low priority, not a functional gap.

# 5. Legal & business — yours to run, not build tasks

- [ ] Trademark — "Mom's Village" — you want it registered before launch. Not started; needs a trademark agent/filing.

- [ ] DPDPA + Consumer Protection compliance — you've agreed this needs a real lawyer, not a general overview. Not actioned yet.

- [ ] Business entity registration — you're live on Razorpay's unregistered-individual path — after launch, consult a CA about formally registering a business entity for whatever Razorpay eventually wants.

- [ ] GST registration — deliberately deferred — your own estimate is 4-5 months from the revenue threshold, so no rush.

None of these block continued app work, but trademark and DPDPA both matter before you advertise broadly — a lawyer's timeline should be started in parallel, not after everything else is done.

# 6. Native app — Play Store / App Store submission (separate track from "launch")

This is its own project, distinct from the website going live. The website can launch and take real subscribers with zero app-store work. None of this blocks that.

- [ ] Apple Developer Program — $99/yr, register as Individual — needed before any TestFlight build or App Store submission. Not started.

- [ ] Google Play Console — $25 one-time — needed before any Play Store submission. Not started.

- [ ] Native push notifications (APNs/FCM) — web push already works; native needs its own setup once you have a Firebase project + Apple push certificates. Not started.

- [ ] App icon/splash on a real device — a first-pass design is built and looks right in static renders, but has never been seen inside a real EAS/TestFlight build or a real Android launcher mask.

- [ ] EAS build — the actual installable .ipa/.aab files — needs items above wired into an EAS project first. Not started.

# 7. Community — not a build gap, a usage gap

Schema (pin/lock/likes/bookmarks/polls) is confirmed live in Supabase; the feature itself works by code review. What's genuinely missing is real multi-mother usage — as a single member you can't see reply threads, block/report between two real people, or whether the empty-state prompts actually get someone to post first. No code fixes this; it needs either a few real early users or a second test account acting as "another mother."